# Sprint 2 Report

SlugFound | Team SlugFound | CMPS 115 – Software Methodology

Sprint Dates: April 23, 2025 – May 7, 2025 | Report Date: May 7, 2025

# 1. Actions to Stop Doing

## 1.1 Last-Minute Task Completion

The team successfully reduced the concentration of implementation work in the final 48 hours of the sprint. By establishing internal milestones for database migrations and authentication wrappers, the "bottleneck" effect was minimized, allowing for more thorough testing of the Supabase integration.

## 1.2 Informal Verbal Status Updates

We transitioned away from relying solely on verbal check-ins. Documentation on the Jira board became the primary source of truth. This prevented confusion regarding which backend hooks were ready for frontend consumption, specifically relating to the AuthContext provider.

# 2. Actions to Start Doing

## 2.1 More Frequent Scrum Board Updates

Team members adopted the habit of updating subtasks immediately upon completion. This real-time visibility allowed the Scrum Master to identify that US 2.4 (Post Creation) was lagging due to Storage bucket permission issues, which were resolved collectively during a Friday session.

## 2.2 Early Integration Testing

A "Mid-Sprint Integration Check" was held on May 2nd. This session focused on wiring the frontend forms to the Supabase client. Catching the mismatch between the expected date format in the UI and the database schema early prevented a major rewrite during the final days.

## 2.3 More Precise Hour Estimates

Larger user stories were decomposed into granular tasks (e.g., separating "RLS Policy Writing" from "Schema Migration"). This improved our tracking accuracy and ensured that daily standups were focused on actionable, bite-sized progress.

# 3. Actions to Keep Doing

## 3.1 Regular Scheduled Meetings

The Monday/Wednesday/Friday cadence remains the heartbeat of the project. These meetings ensured that blockers related to environmental variables and Supabase keys were resolved within 48 hours of appearing.

## 3.2 Component Reuse Across Pages

The architecture of reusable primitives allowed us to deploy the "Item Card" with live data across three different pages (Found, Lost, and Profile) with minimal effort, significantly speeding up the development of US 2.5 and 2.6.

## 3.3 Clear Initial Task Ownership

Assigning lead developers to specific backend pillars (e.g., Bardia on Auth, Sam on Schema) provided clear points of contact for technical questions and ensured no redundant work was performed on the Supabase dashboard.

# 4. Work Completed / Not Completed

## 4.1 User Stories Completed

| ID | Priority / Pts | User Story | Est. Hours | Status |
| --- | --- | --- | --- | --- |
| US 2.1 | High / 5 pts | UCSC email/password account creation | 9 | Completed |
| US 2.2 | High / 5 pts | Sign-in and AuthContext session management | 11 | Completed |
| US 2.3 | High / 5 pts | Database schema, RLS policies, and migrations | 7 | Completed |
| US 2.4 | High / 5 pts | Post submission form with image storage upload | 8 | Completed |
| US 2.5 | Med / 3 pts | Live data fetching for Found/Lost listings | 7 | Completed |
| US 2.6 | Low / 2 pts | Account page with real user profile and stats | 4 | Completed |

# 5. Work Completion Rate

## 5.1 Sprint 2 Summary

| Metric | Value |
| --- | --- |
| Total user stories completed | 6 |
| Total story points completed | 25 pts |
| Total estimated ideal work hours | 46 hrs |
| Total calendar days in sprint | 14 days |
| User stories per day | 0.43 stories/day |
| Ideal work hours per day | 3.29 hrs/day |

# 6. Team

| Member | Email | Role |
| --- | --- | --- |
| Bardia Nasab | bnasab@ucsc.edu | Scrum Master |
| Colin Posat | cposat@ucsc.edu | Developer, UI/UX Lead |
| Sam Madinya | smadinya@ucsc.edu | Developer |
| Aidan Nguyen | anguy480@ucsc.edu | Developer |